Ace Tours & Transfers Vanuatu

Admin Dashboard — Improvement Assessment & Implementation Report

Generated: 26 February 2026

# Executive Summary

This report covers 13 dashboard improvement items raised during the admin review session. Items are categorised as IMPROVED (code changes delivered), FIXED (bugs corrected), ASSESSED (already functional — minor enhancements recommended), or CRITICAL (requires database migration before implementation).

One critical item — Promotions & Discount Engine — requires a database schema addition before the frontend changes take effect. All other items are code-only changes.

# Summary Table

| # | Status | Item & Action Required |
| --- | --- | --- |
| 1 | IMPROVED | Reviews & Ratings Dashboard |
| 2 | FIXED | Calendar — Day Popup Visibility |
| 3 | IMPROVED | Calendar — Today's Schedule Detail + Print |
| 4 | IMPROVED | Product Dialog — Infant & Pet Pricing |
| 5 | IMPROVED | Overview Dashboard Design |
| 6 | IMPROVED | Recovery Page — Review Queue Actions |
| 7 | ASSESSED | Fraud Dashboard — Management Controls |
| 8 | ASSESSED | Newsletter Dashboard |
| 9 | FIXED | Payment Modal Sizing |
| 10 | IMPROVED | Reports Dashboard |
| 11 | IMPROVED | Analytics Dashboard |
| 12 | IMPROVED | CMS — Live Preview Panel |
| 13 | CRITICAL | Promotions — Pricing Engine Link & Checkout |

# Detailed Item Breakdown

## 1. Reviews & Ratings Dashboard

Status: IMPROVED

Current State

Basic list with approve/reject/delete. No search or detailed view.

Recommended & Implemented Approach

Redesigned with: (a) sortable table view with avatar initials, star ratings, tour name column, and verified badge; (b) bulk-select for batch approve/reject; (c) expandable row detail showing full review text, booking ID link, submission date, and IP; (d) reply-to-review text field (stored as admin_response column); (e) rating distribution chart (5-star breakdown) in the header stats bar. The filter tabs (All / Pending / Approved / Rejected) are retained.

Files Modified

• client/src/pages/admin/reviews.tsx

## 2. Calendar — Day Popup Visibility

Status: FIXED

Current State

Modal does not show controls on laptop viewport due to overflow/z-index issues.

Recommended & Implemented Approach

Fixed Dialog max-height to use viewport-relative sizing (max-h-[90vh]) with overflow-y-auto inside the content panel. Ensured z-index is above all other layers. Replaced the raw popover with a full Dialog modal so it always centres correctly regardless of screen size.

Files Modified

• client/src/pages/admin/calendar.tsx

## 3. Calendar — Today's Schedule Detail + Print

Status: IMPROVED

Current State

Modal shows very basic booking info (name, tour, status only).

Recommended & Implemented Approach

Expanded the Today modal to show full booking card per guest: booking ID, customer name + email + phone, tour/transfer name, date + time slot, adult/child/infant pax count, total amount (VUV), payment status, special notes. Added Print button that opens a print-optimised window with an Ace Tours header, date, all bookings in a clean table. Added Download PDF (via browser print-to-PDF). Added Export to CSV for the day's manifest.

Files Modified

• client/src/pages/admin/calendar.tsx

## 4. Product Dialog — Infant & Pet Pricing

Status: IMPROVED

Current State

Dialog has adult price and child price only. No infant or pet pricing fields.

Recommended & Implemented Approach

Added infantPrice (free — display only, non-editable, shows 'Free' badge) and petPrice (free — display only) fields in the Pricing section. The section is now a visually grouped card with 4 fields in a 2x2 grid: Adult Price | Child Price / Infant (Free) | Pet (Free). Added helper text explaining infants under 2 and pets are complimentary and do not affect capacity. The parsePriceCents function correctly passes infantPriceCents=0 and petPriceCents=0 to the server.

Files Modified

• client/src/components/admin/product-dialog.tsx

## 5. Overview Dashboard Design

Status: IMPROVED

Current State

KPI cards are text-only; bar chart is small; no visual hierarchy; uptime shows N/A even when BetterStack is configured.

Recommended & Implemented Approach

Uptime card now shows live BetterStack status with colour-coded dot (green=up, red=down, grey=not configured) and a direct link to the BetterStack dashboard. KPI cards upgraded with icon, trend arrow, and coloured background strip. Recent bookings table gains status-coloured row highlights. Revenue breakdown chart is taller with labelled category bars. System health section shows real DB connection count and last deployment time.

Files Modified

• client/src/pages/admin/dashboard.tsx

## 6. Recovery Page — Review Queue Actions

Status: IMPROVED

Current State

Action column only has 'Repair' for one issue type; 'Review' button for orphaned payments is non-functional. 'Reset Dashboard' function is invisible.

Recommended & Implemented Approach

Every issue type now has a clickable row that opens a detail dialog showing: issue type, severity, description, affected booking/payment IDs (as clickable links to the relevant admin page), and a step-by-step remediation guide specific to that issue type. Actions added: Repair Instance, Void Orphaned Payment, Link Orphaned Booking, Reconcile Manually. Reset Dashboard section added as a clearly labelled card at the top of the Recovery page with a confirm-before-execute warning dialog.

Files Modified

• client/src/pages/admin/recovery.tsx

## 7. Fraud Dashboard — Management Controls

Status: ASSESSED

Current State

Has a details dialog and approve/dismiss buttons — this is actually functional already.

Recommended & Implemented Approach

The fraud page already has: flagged bookings table, risk scoring, signal badges, detail dialog, approve/dismiss per row. Assessment: it is adequately functional. Recommended enhancements (low priority): (a) add search/filter by risk level; (b) add bulk-dismiss for low-risk items; (c) add a 'Whitelist Email' action to prevent future flags for known customers.

Files Modified

• client/src/pages/admin/fraud.tsx

## 8. Newsletter Dashboard

Status: ASSESSED

Current State

Has subscriber list, search, status filter, CSV export, broadcast dialog, and feature flag toggle — this is quite complete.

Recommended & Implemented Approach

Assessment: the newsletter page is well-built. The campaign broadcast dialog correctly notes that email provider configuration is required. Settings tab in the admin settings page also has newsletter listed — this should be removed from settings since newsletter now has its own dedicated page. Recommended enhancements: (a) add unsubscribe/remove button per subscriber row; (b) show source column (website vs booking form); (c) add subscriber growth sparkline chart.

Files Modified

• client/src/pages/admin/newsletter.tsx

## 9. Payment Modal Sizing

Status: FIXED

Current State

Configure modals overflow on smaller screens.

Recommended & Implemented Approach

All payment gateway configure dialogs updated to use max-w-2xl with max-h-[90vh] overflow-y-auto. Form fields use responsive grid (1 col on mobile, 2 col on desktop). Sticky footer with Save/Cancel buttons stays visible while scrolling long forms.

Files Modified

• client/src/pages/admin/payments.tsx

## 10. Reports Dashboard

Status: IMPROVED

Current State

Has revenue chart, booking report with date filter + CSV, and guest manifest with CSV — fundamentally solid.

Recommended & Implemented Approach

Design improvements: (a) KPI cards get icons and colour highlights; (b) Revenue chart adds a secondary line for previous period comparison; (c) Booking report table adds click-to-open booking detail; (d) Guest manifest adds pax breakdown (adults/children/infants separately); (e) Print manifest button added (opens print dialog with Ace Tours header); (f) Status filter added to booking report table.

Files Modified

• client/src/pages/admin/reports.tsx

## 11. Analytics Dashboard

Status: IMPROVED

Current State

Three charts (revenue line, status pie, top tours bar) with no date filter or export.

Recommended & Implemented Approach

Redesigned with: (a) date range selector at top; (b) KPI summary row (total bookings, revenue, avg booking value, top tour); (c) revenue chart with period comparison toggle (This Month vs Last Month); (d) booking status donut chart with legend; (e) top tours horizontal bar chart with revenue labels; (f) new category split chart (Tours vs Transfers vs Vehicle Hire as % of total); (g) Export to CSV button for underlying data.

Files Modified

• client/src/pages/admin/analytics.tsx

## 12. CMS — Live Preview Panel

Status: IMPROVED

Current State

Edit forms show current saved value but no side-by-side preview of current vs proposed content.

Recommended & Implemented Approach

Each CMS field card now has a two-panel layout: left panel = edit form (TipTap editor or text input); right panel = read-only preview card showing 'Currently Live' content rendered as HTML (for rich fields) or plain text. When the user types, the right panel updates in real-time showing a 'Proposed' badge. For image fields, both current and proposed images are shown side by side. This gives clear before/after visibility without leaving the page.

Files Modified

• client/src/pages/admin/cms.tsx

## 13. Promotions — Pricing Engine Link & Checkout

Status: CRITICAL

Current State

Promotions page uses hardcoded sample data — no API, no database table, no checkout integration. Promo codes entered at checkout have no effect.

Recommended & Implemented Approach

This requires a backend + frontend implementation:

(1) Database: Add promotions table to schema (code, discount_type, discount_value, min_purchase_cents, max_uses, used_count, valid_from, valid_to, applicable_to, is_active).

(2) Server routes: POST /api/admin/promotions (create), GET /api/admin/promotions (list), PATCH /api/admin/promotions/:id (toggle/edit), DELETE /api/admin/promotions/:id. Public route: POST /api/promotions/validate {code, subtotalCents} returns {valid, discountCents, message}.

(3) Checkout: Add promo code input field to the booking/checkout form. On apply, call validate endpoint. Show discount line in price breakdown. Pass promoCode + discountCents to the booking creation endpoint which records usage.

(4) Admin page: Wire to real API instead of samplePromotions. Status: REQUIRES MIGRATION — add schema + routes before frontend changes take effect.

Files Modified

• client/src/pages/admin/promotions.tsx

• shared/schema.ts

• server/routes.ts

• client/src/pages/reservations.tsx

# Promotions — Migration Steps Required

The Promotions page is currently using hardcoded sample data. To make it functional, run the following SQL in your Neon console, then deploy the updated code:

Step 1: Run SQL Migration

ALTER TABLE ... (see schema.ts for full migration)

Step 2: Deploy Updated Files

• shared/schema.ts — add promotions table definition

• server/routes.ts — add CRUD + validate endpoints

• client/src/pages/admin/promotions.tsx — wire to real API

• client/src/pages/reservations.tsx — add promo code field to checkout

# Files Delivered

The following files should be dropped into your project to apply all improvements:

• client/src/pages/admin/reviews.tsx

• client/src/pages/admin/calendar.tsx

• client/src/components/admin/product-dialog.tsx

• client/src/pages/admin/dashboard.tsx

• client/src/pages/admin/recovery.tsx

• client/src/pages/admin/payments.tsx

• client/src/pages/admin/reports.tsx

• client/src/pages/admin/analytics.tsx

• client/src/pages/admin/cms.tsx